## Slide 1: The Agile Inception Deck
Template

## Slide 2: Expediente de Veterinaria OpenPaw
Alex Joan Roblero Quiros
Roberto Benavente Jiménez
Roberth Mata Montenegro
Carlos Fabian Gutiérrez Barrios
Juarez Naranjo Zulliany María
Notes: Project name – pick a cool sounding name for your project
Sponsors – list your project sponsors here (the people with the money)
Putting your sponsors name boldly out there for all to see is a great way to get their engagement and attention (necessary for any successful project).

## Slide 3: Why are we here?
Cubrir la alta demanda, ya que cada vez las personas tienen más mascotas
Los dueños necesitan mantenerse al tanto de la salud de sus mascotas
Tener distintas elecciones de veterinarios que cubran la necesidad que se tenga
Proteger la salud de los animales
Notes: Write down all the reasons why your company would want to spend money on this project in the first place.
Then pick and highlight the most important one.

## Slide 4: The elevator pitch
For Dueños de mascotas y clínicas veterinarias
who Necesitan una forma rápida y organizada de gestionar la salud de sus pacientes
the OpenPaw
is a Plataforma de gestión clínica veterinaria, nombre: OpenPaw
that Centraliza historial médico, citas y tratamientos en un solo lugar accesible
Unlike El uso de papel, Excel o agendas físicas
our project Integra expediente, citas y tratamientos en una plataforma digital simple y segura

## Slide 5: Product box
fun picture
"La salud de cada mascota, al alcance de una pata."
Expedientes veterinarios digitales.
Historial médico completo
Agenda de citas integrada
Notes: If you could walk into a store, and buy the shrink wrapped version of your software, what the design of the box look like and what would it say?
Point here is to get your team looking at your project through the eyes of your end customer.

## Slide 6: The NOT list
IN | OUT
Registro de mascotas | Venta de productos veterinarios
Gestión de expedientes clínicos | Sistema de nómina para empleados
Historial médico y consultas | Telemedicina en línea
Control de vacunas | Adopción de Mascotas
Registro de tratamientos | Reserva de hospedaje o guardería para mascotas
Gestión de propietarios de mascotas | Inteligencia artificial para diagnóstico médico
UNRESOLVED
Los dueños de las mascotas tendrán acceso a un portal para consultar información
Se enviarán recordatorios automáticos de citas y vacunaciones
El sistema permitirá la gestión de múltiples veterinarios por clínica
Se generarán reportes estadísticos avanzados
Notes: List all the big ticket items you are (and are NOT) going to deliver within the scope of this project.
Before starting your project move all the UNRESOLVED ones to either IN or OUT.

## Slide 7: Tu comunidad del proyecto
Equipo de desarrollo
Dueños de Mascotas
Recepcionistas y Administradores
Médicos Veterinarios
Proveedores, laboratorios, aseguradoras, entes regulatorios
¡siempre es más grande de lo que crees!
Notes: List everyone you are going to have to interact with at some point during the course of your project.
Goal is to start building relationships with these people and let them know we are coming down the tracks (before we actually get there).

## Slide 8: Technical solution
Pérdida de datos médicos por fallos en el servidor
App Movil, integración con laboratorios externos, facturación electrónica
Technologies:
JavaScript / C#
React / .NET
Git, Postman, Azure
SQL Server
Notes: This is about letting people know how we plan on building this thing.
If there are any tools or libraries assumptions you are making list them here.
Also if there are areas of the application architecture that are risky highlight those too.

## Slide 9: What keeps us up at night
Que los veterinarios rechacen el sistema y sigan usando papel por resistencia al cambio
Pérdida o corrupción de los expedientes médicos de las mascotas por fallo en la base de datos
Que el tiempo de desarrollo no alcance para entregar un sistema funcional antes de la fecha de entrega
Notes: This is your chance to call out any craziness you’ve heard while building the deck, and having a frank conversation with your sponsors and your team about how you are going to handle it.
This is perhaps on of the most powerful slides in the deck – it’s your chance to ask for whatever you need to be successful and the consequences if you don’t get it.
Use it!

## Slide 10: The A-Team
# | Role | Competencies/Expectations
1 | Product Owner | Gestion de Backlog. Analisis Just-In-Time. Orientacion al Negocio y al Usuario.
2 | Developers | Excelencia Tecnica y Calidad de Codigo. Pruebas Unitarias y Refactorizacion. Autogestion y Entrega de Valor.
3 | Scrum Master | Facilitador de Procesos y Coach. Eliminacion de Obstaculos y Bloqueos. Proteccion y Bienestar del Equipo.
Notes: Set expectations around who you are going to need and what kind of skills they will need to have to pull this off.
Use names if specific people are important (i.e. Billy is the only guy who can do X).

## Slide 11: How big is this thing?
Ship it!
Construction
UAT
Training
~3months
1 wk
1 wk
This is a guess. Not a commitment.
Notes: Give your sponsors some idea of how big this thing is (1, 3, or 6 monther).
Before you can complete this slide you and the team should create and estimate a high-level story list for the project.
This isn’t a commitment (too many unknowns). It’s just a really rough guess. Don’t treat it as anything else.

## Slide 12: Trade-off sliders
 | The classic four
 | Feature completeness (scope)
 | Stay within budget (budget)
 | Deliver project on time (time)
 | High quality, low defects (quality)
OFF
ON
 | Other important things
 | Ease of use
 | Don’t make me think!
 | Detailed audits (log everything)
 | <insert yours>
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
OFF
ON
Notes: When push comes to shove, something has to give. Here we want to be clear on what that is.
On agile projects we flex on scope. But there could be others factors at play here so get ready to listen as you customer tells you which forces can bend (scope) and which are written in stone (usually budget).
Slider rules:
1. No two sliders can occupy the same level.
2. List other important project factors down below.

## Slide 13: The first release
Ship it!
Construction
UAT
Training
~3months
1 wk
1 wk
3 people, 3 ½ months, $250K
Notes: Stakeholders are usually interested in two things:
How much is this going to cost.
When is it going to be done.
Here we do our best to answer those two questions so they can decide if the project is still worth doing by showing them what it’s going to take.

## Slide 14: Learn more
http://agilewarrior.wordpress.com
Buy the book!
Twitter:
  @jrasmusson
Notes: That’s it! Create your deck.
Put it somewhere visible for all too see.
And update it when things change.
Good luck!